Division 600 of the Standard Specifications for Highway Construction, Edition of 2003, is hereby amended as follows:

section 603, MAINTENANCE OF TRAFFIC AND TEMPORARY STRUCTURES, is amended as follows:

The following is added as the third paragraph of Subsection 603.02(a), Maintenance of Traffic:

Traffic control plans for detours, lane closures, lane width reductions, shoulder closures, and other alterations to the original traffic pattern shall not be placed in operation more than 72 hours before the work begins which requires the traffic control changes.  After a traffic control plan is placed in operation, if progress on the work that required such plan is interrupted by more than 72 continuous hours, the original traffic operations must be restored as conditions allow, unless otherwise directed by the Engineer.  Removal and restoration of traffic control devices to restore original traffic operations, and the subsequent reinstallation of the traffic control modifications will be at no additional cost to the Department.

Paragraph 3 of Subsection 603.02(d), Projects on Existing Roadways, is hereby deleted and the following substituted therefore:

The Contractor shall provide the Engineer with a minimum of three full business days advance, written notification of any non-emergency lane closure or lane width restriction. The first full business day shall commence at midnight on the first business day following written notification to the Engineer.  This advanced notification is required to allow adequate notice for the issuance of over width load permits by the Department.