## Slide 1: Update of ardot hot in-place recycling (HIR) projects
Chris Dailey
Staff Construction Engineer

## Slide 2: HIR projects since 2020
100886 Hwy 181 – Hwy 61
A80002 E. of Ola – Perry County Line
A00009 Hwy 63B West – Greene County Line
A50012 Moorefield - Hwy 122

## Slide 3: 100886
Hwy. 18, Section 6
Let Date: 01/08/20
Substantially Complete: 11/06/20
RE 05 – Bob Reddell

## Slide 4: 100886

## Slide 5: 100886
Contract Amount: $4,493,701.31
Prime Contractor: Dustrol
292,254 SY HIR Asphalt Concrete
$5.80/ SY

## Slide 6: 100886

## Slide 7: 100886

## Slide 8: A80002
Hwy. 10, Section 4
Let Date: 04/07/21
Substantially Complete: 03/03/22
RE 86 – Mike Hays

## Slide 9: A80002

## Slide 10: A80002
Contract Amount: $1,011,420.26
Prime Contractor: Dustrol
80,678 SY HIR Asphalt Concrete
$4.74/SY

## Slide 11: A80002

## Slide 12: A80002

## Slide 13: A80002

## Slide 14: A00009
Hwy. 63, Sections 3 & 4
Let Date: 05/18/22
Substantially Complete: 07/05/22
RE 06 – Aaron Vowell

## Slide 15: A00009

## Slide 16: A00009
Contract Amount: $6,564,285.11
Prime Contractor: Delta Asphalt
Subcontractor: Dustrol
321,493 SY HIR Asphalt Concrete
$5.95/SY

## Slide 17: A00009

## Slide 18: A00009

## Slide 19: A00009

## Slide 20: A00009

## Slide 22: A50012
Hwy. 69, Section 3
Let Date: 05/18/22
Substantially Complete: 11/02/22
RE 52 – Dustin Treadway

## Slide 23: A50012

## Slide 24: A50012
Contract Amount: $2,894,437.09
Prime Contractor: Atlas Asphalt
Subcontractor: Dustrol
168,657 SY HIR Asphalt Concrete
$6.11/SY

## Slide 25: A50012

## Slide 26: A50012

## Slide 27: A50012

## Slide 28: HIR Projects
Lessons Learned
  Site Selection
    Lane Width
    Straight Alignment
  Existing Pavement

## Slide 29: questions
?